AUTOPARTS HUB

E-Commerce Platform for Motor Vehicle Spare Parts

WEBSITE DEVELOPMENT PROPOSAL

Prepared by:

AutoParts Hub Development Team

Prepared for:

Management / Stakeholders

Date: July 2025   |   Version 1.0   |   Confidential

Building East Africa's Premier Online Auto Parts Marketplace

TABLE OF CONTENTS

1.  Executive Summary  ........................................  3

2.  Problem Statement & Market Opportunity  ........................................  3

3.  Project Objectives  ........................................  4

4.  Website Features & Functional Requirements  ........................................  5

5.  Technical Specifications  ........................................  7

6.  Design & User Experience  ........................................  8

7.  Implementation Plan & Timeline  ........................................  9

8.  Budget Estimate  ........................................  10

9.  Revenue Model  ........................................  11

10.  Risk Assessment & Mitigation  ........................................  11

11.  Team & Roles  ........................................  12

12.  Conclusion & Call to Action  ........................................  12

# 1. Executive Summary1. Executive Summary

This proposal presents the full development plan for AutoParts Hub — a professional, fully functional, and fully responsive e-commerce website purpose-built for selling motor vehicle spare parts and accessories online. The platform will serve individual vehicle owners, fleet managers, mechanics, and garages across the region, enabling them to browse, compare, and purchase auto parts from the comfort of their homes or workshops.

The automotive aftermarket industry in East Africa is growing rapidly, yet remains largely fragmented, informal, and offline. AutoParts Hub will bridge this gap by creating a trusted, searchable, and reliable digital marketplace that connects parts suppliers directly with buyers — eliminating middlemen, reducing costs, and improving the availability of genuine parts.

KEY HIGHLIGHTS

✦  Fully responsive across mobile, tablet, and desktop

✦  Integrated M-Pesa, Visa/Mastercard & bank transfer payment

✦  Advanced vehicle compatibility search (Make → Model → Year → Part)

✦  Real-time inventory management and order tracking

✦  Multi-vendor marketplace capability with vendor dashboards

✦  Built with SEO best practices for organic discovery

# 2. Problem Statement & Market Opportunity2. Problem Statement & Market Opportunity

2.1  The Problem

Motor vehicle owners and mechanics across East Africa face significant challenges when sourcing spare parts:

✦  Difficulty finding genuine, compatible parts for specific vehicle models

✦  Lack of price transparency — buyers cannot compare prices across suppliers

✦  Reliance on physical markets that have limited operating hours and are geographically restricted

✦  High risk of counterfeit or substandard parts from unverified sellers

✦  No structured warranty or return processes for purchased parts

✦  Wasted time visiting multiple shops only to find parts out of stock

2.2  Market Opportunity

The East African automotive parts market represents a multi-billion-shilling opportunity. Key indicators include:

| Indicator | Data Point |
| --- | --- |
| Registered vehicles in Kenya (2024) | Over 4.5 million vehicles |
| Annual automotive parts market value | KES 150–200 Billion+ |
| Internet penetration growth rate | 42% year-on-year increase |
| Mobile phone users placing online orders | 78% of all e-commerce transactions |

# 3. Project Objectives3. Project Objectives

The AutoParts Hub website development project is guided by four core objective categories — business, technical, operational, and social — each with specific, measurable targets.

3.1  Primary Business Objectives

1.  Establish a Trusted Online Sales Channel — Create a professional e-commerce storefront that enables AutoParts Hub to reach customers beyond physical geographic boundaries, operating 24/7 without staffing constraints.

2.  Increase Revenue by 40% Within 12 Months — By moving to an online platform, target incremental monthly sales growth through broader market reach, upselling, and cross-selling functionality.

3.  Build a Structured, Searchable Product Catalogue — Digitise the entire inventory — thousands of SKUs across hundreds of vehicle makes and models — into a searchable, filterable, and well-organised online catalogue.

4.  Attract and Retain Multi-Segment Customers — Serve individual vehicle owners, professional mechanics, garages, fleet operators, and institutional buyers through tailored experiences and bulk-buying options.

5.  Establish Brand Authority and Trust — Position AutoParts Hub as the go-to online destination for genuine, quality-assured motor vehicle parts in East Africa by implementing reviews, warranty badges, and supplier verification.

3.2  Technical Objectives

1.  Develop a Fully Responsive Website — Ensure seamless, pixel-perfect user experience across all screen sizes: mobile phones (320px+), tablets (768px+), laptops, and desktops — prioritising mobile-first design since over 75% of the target audience browses via smartphone.

2.  Implement Advanced Vehicle Compatibility Search — Build a cascading search system (Make → Model → Year → Engine Size → Part Category) so buyers always find the exact compatible part for their specific vehicle without guesswork.

3.  Integrate Multiple Secure Payment Gateways — Integrate M-Pesa STK Push (Daraja API), Visa/Mastercard (Stripe or Flutterwave), and bank transfer references with automated payment confirmation and order activation.

4.  Achieve Page Load Under 3 Seconds — Optimise all images, leverage CDN delivery, enable caching, and use lazy loading to meet Google Core Web Vitals thresholds for speed and interactivity.

5.  Build a Scalable Backend Architecture — Design the database and API layer to handle a catalogue of 50,000+ SKUs and 10,000+ concurrent users without degradation.

6.  Implement SSL, PCI DSS Compliance, and Data Security — Ensure all customer data, payment transactions, and vendor information are encrypted and stored in accordance with international security standards.

3.3  Operational Objectives

1.  Automate Inventory Management — Synchronise stock levels in real-time so customers always see accurate availability; trigger automatic low-stock alerts to administrators when items fall below defined thresholds.

2.  Enable Real-Time Order Tracking — Provide buyers with a live order tracking dashboard (Processing → Packed → Dispatched → Delivered) with SMS/email notifications at every stage.

3.  Reduce Order Processing Time to Under 2 Hours — Automate invoice generation, stock deduction, warehouse picking slips, and dispatch notifications upon payment confirmation.

4.  Support Multi-Vendor Operations — Enable verified spare parts dealers and suppliers to list their own inventory on the platform via dedicated vendor dashboards, creating a marketplace model.

5.  Provide Actionable Analytics — Equip the admin team with a real-time dashboard showing top-selling parts, revenue by category, customer acquisition channels, cart abandonment rates, and seasonal demand trends.

3.4  Customer Experience Objectives

1.  Deliver an Intuitive, Frictionless Shopping Journey — Reduce the number of steps from product discovery to checkout to five or fewer, with persistent cart, guest checkout option, and saved addresses.

2.  Build Customer Trust Through Transparency — Display product ratings and verified reviews, OEM part numbers, compatibility confirmations, return policy, and warranty information on every product page.

3.  Enable Personalisation — Allow registered users to save their vehicle profile so the site automatically filters products relevant to their specific car, and receive personalised recommendations based on purchase history.

4.  Provide Multilingual and Multi-Currency Support — Launch in English and Swahili, with pricing displayed in KES, USD, and UGX to serve the wider East African market.

5.  Implement a Robust Customer Support System — Integrate live chat (WhatsApp Business API), a ticketing system, and a comprehensive FAQ/knowledge base to reduce support response time to under 1 hour.

3.5  Social & Growth Objectives

1.  Create Employment Opportunities — The platform will directly employ or contract web developers, content writers, customer service agents, and delivery coordinators.

2.  Formalise the Spare Parts Trade — By requiring vendor verification and part authenticity declarations, AutoParts Hub will contribute to reducing counterfeit parts in the market.

3.  Achieve 5,000 Registered Users in Year 1 — Through targeted digital marketing (SEO, Google Ads, social media, and WhatsApp campaigns), build a loyal customer base within the first 12 months.

# 4. Website Features & Functional Requirements4. Website Features & Functional Requirements

4.1  Customer-Facing Features

| Feature | Description |
| --- | --- |
| Vehicle Compatibility Filter | Cascading dropdown: Make → Model → Year → Engine → Part. Returns only compatible parts. |
| Advanced Product Search | Keyword search with autocomplete, filters by brand, price range, condition (OEM/aftermarket), and availability. |
| Product Detail Pages | Multiple images, 360° view, part number, compatibility list, specs, reviews, Q&A, related parts. |
| Smart Shopping Cart | Persistent cart, quantity controls, saved cart, estimated delivery date, VAT breakdown. |
| Secure Checkout | Guest or account checkout, multiple payment methods, address autocomplete, order summary. |
| Order Tracking | Real-time status updates with SMS/email notifications at each stage. |
| Customer Account | Saved vehicles, order history, wishlists, saved addresses, loyalty points balance. |
| Product Reviews | Verified purchase reviews with ratings, photos, and helpfulness votes. |
| Returns Portal | Online return request form, prepaid return labels, refund tracking. |
| Live Chat / WhatsApp | WhatsApp Business API integration for instant support and part enquiries. |

4.2  Admin Dashboard Features

✦  Product & Inventory Management — Add/edit/delete products, bulk CSV upload, stock level management

✦  Order Management — View, process, update, and dispatch orders; print picking slips and invoices

✦  Customer Management — View profiles, purchase history, block/verify accounts

✦  Vendor Management — Approve/suspend vendors, review listings, set commission rates

✦  Payment & Finance Reports — Daily/weekly/monthly revenue reports, M-Pesa reconciliation

✦  Analytics Dashboard — Traffic, conversion rates, top products, abandoned carts, revenue by category

✦  Promotions & Discounts — Create coupon codes, flash sale timers, bulk discount rules

✦  SEO Management — Edit meta tags, sitemaps, structured data for all product pages

4.3  Vendor Dashboard Features

✦  Product Listing — Vendors upload and manage their own inventory with images and specs

✦  Order Notifications — Real-time alerts when an order is placed for their parts

✦  Sales Reports — Revenue breakdown, top-selling parts, payout history

✦  Inventory Alerts — Low-stock notifications and bulk stock update tools

✦  Payout Management — View pending and completed payouts, set payout bank/M-Pesa details

# 5. Technical Specifications5. Technical Specifications

| Layer | Technology / Tool |
| --- | --- |
| Frontend Framework | React.js (Next.js for SSR) — ensures fast load, SEO-friendly rendering |
| Styling | Tailwind CSS — responsive utility-first design, mobile-first breakpoints |
| Backend Framework | Node.js + Express.js REST API (or Laravel PHP as alternative) |
| Database | PostgreSQL (relational) + Redis (caching for search/session) |
| File Storage | AWS S3 / Cloudflare R2 for product images and documents |
| Payment — M-Pesa | Safaricom Daraja API (STK Push + C2B callback) |
| Payment — Cards | Flutterwave or Stripe (Visa, Mastercard, AMEX) |
| SMS Notifications | Africa's Talking SMS API |
| Email | SendGrid or Mailgun for transactional emails |
| Search Engine | Elasticsearch or Algolia for fast, typo-tolerant product search |
| Hosting | AWS EC2 / DigitalOcean with auto-scaling + Cloudflare CDN |
| SSL / Security | Let's Encrypt SSL, WAF, DDoS protection via Cloudflare |
| CI/CD Pipeline | GitHub Actions — automated testing and deployment |
| Analytics | Google Analytics 4 + custom admin dashboard (Chart.js) |
| Version Control | Git / GitHub with branch-based development workflow |

# 6. Design & User Experience6. Design & User Experience

6.1  Design Principles

The website will follow a professional, clean, and trustworthy visual identity appropriate for an automotive e-commerce brand:

✦  Mobile-First Design — All layouts designed for 375px screens first, then scaled up

✦  Speed & Performance — Lightweight assets, WebP images, lazy loading, above-the-fold priority rendering

✦  Accessibility — WCAG 2.1 AA compliance: keyboard navigation, screen reader support, sufficient contrast

✦  Visual Hierarchy — Clear typography scale guiding users from discovery to purchase

✦  Trust Signals — SSL padlock, payment badges, vendor verification marks, and return policy prominently displayed

6.2  Responsive Breakpoints

| Device | Breakpoint | Design Approach |
| --- | --- | --- |
| Mobile | < 768px | Single column, sticky cart, swipeable carousels, hamburger nav |
| Tablet | 768px – 1024px | 2-column product grid, expanded filters, horizontal nav |
| Laptop | 1024px – 1440px | 3-column grid, sidebar filters, full mega-menu |
| Desktop | > 1440px | 4-column grid, max-width container, persistent sidebar |

# 7. Implementation Plan & Timeline7. Implementation Plan & Timeline

The project will be delivered in five structured phases over 20 weeks (approximately 5 months), allowing for iterative testing and feedback between phases.

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 1 Discovery & Planning | Weeks 1–2 | Requirements gathering, sitemap, wireframes, brand identity, database schema design |
| Phase 2 Design & Prototyping | Weeks 3–5 | UI/UX design (Figma), mobile & desktop mockups, client approval, design system |
| Phase 3 Core Development | Weeks 6–12 | Frontend + backend, product catalogue, search, cart, checkout, M-Pesa integration, admin panel |
| Phase 4 Testing & QA | Weeks 13–16 | Cross-browser testing, mobile testing, payment gateway testing, load testing, security audit |
| Phase 5 Launch & Handover | Weeks 17–20 | Staging deployment, UAT, live launch, team training, documentation, 30-day post-launch support |

7.1  Milestones Summary

✦  Week 2 — Signed-off project requirements, wireframes, and sitemap

✦  Week 5 — Approved UI/UX designs and component library

✦  Week 8 — Working alpha: homepage, product listing, and product detail pages

✦  Week 10 — Working beta: cart, checkout, and M-Pesa payment flow

✦  Week 12 — Complete admin dashboard and vendor management

✦  Week 15 — Full QA pass and performance optimisation

✦  Week 18 — Staging site live for client UAT

✦  Week 20 — Public launch 🚀

# 8. Budget Estimate8. Budget Estimate

The following cost breakdown covers all phases of the project from design through to launch and post-launch support.

| Item | Description | Est. Cost (KES) |
| --- | --- | --- |
| UI/UX Design | Wireframes, mockups, prototype, design system | 80,000 – 120,000 |
| Frontend Development | React/Next.js, responsive UI, component library | 200,000 – 280,000 |
| Backend Development | API, database, business logic, integrations | 200,000 – 300,000 |
| M-Pesa Integration | Daraja STK Push, C2B callback, reconciliation | 40,000 – 60,000 |
| Card Payment Integration | Flutterwave/Stripe, 3D Secure, refunds | 30,000 – 50,000 |
| Admin & Vendor Dashboards | Analytics, order management, inventory | 80,000 – 120,000 |
| Product Search & Filters | Elasticsearch/Algolia setup and tuning | 40,000 – 60,000 |
| Testing & QA | Manual + automated testing, security audit | 60,000 – 80,000 |
| Hosting Setup (Year 1) | AWS/DigitalOcean, CDN, SSL, domain | 30,000 – 50,000 |
| Training & Documentation | Admin training, video guides, user manual | 20,000 – 30,000 |
| Post-Launch Support (30 days) | Bug fixes, performance monitoring | 30,000 – 50,000 |
| TOTAL INVESTMENT | All phases included | KES 810,000 – 1,200,000 |

Note: Exact pricing will be confirmed after detailed technical scoping. Costs may vary based on feature complexity, third-party API fees, and content requirements.

# 9. Revenue Model9. Revenue Model

The AutoParts Hub platform will support multiple revenue streams once live:

✦  Direct Product Sales — Revenue from AutoParts Hub's own inventory sold through the platform

✦  Vendor Commission — 8–15% commission on all third-party vendor sales made through the marketplace

✦  Featured Listings — Vendors pay a premium to have their products appear at the top of search results

✦  Subscription Tiers for Vendors — Monthly/annual vendor subscription plans with different catalogue limits and analytics access

✦  Banner Advertising — Spare parts brands (e.g. Bosch, Denso, NGK) can purchase banner placement

✦  Delivery & Logistics Margin — Markup on delivery fees negotiated with courier partners

# 10. Risk Assessment & Mitigation10. Risk Assessment & Mitigation

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Counterfeit parts listed by vendors | Medium | High | Mandatory vendor verification, OEM part number validation, buyer reporting system |
| Payment gateway downtime | Low | High | Multiple payment options (M-Pesa + card + bank), automatic failover |
| Low initial traffic / slow adoption | Medium | Medium | SEO strategy, Google Ads budget, WhatsApp marketing campaign at launch |
| Data breach or cyber attack | Low | Very High | SSL, WAF, regular penetration testing, PCI DSS compliance, backups |
| Scope creep / delayed delivery | Medium | Medium | Fixed scope contract, weekly progress reviews, phased delivery milestones |
| Vendor non-compliance | Medium | Medium | Terms of service, automated listing review, ability to suspend vendors instantly |

# 11. Team & Roles11. Team & Roles

| Role | Responsibilities |
| --- | --- |
| Project Manager | Overall coordination, timeline management, client communication, risk tracking |
| UI/UX Designer | Wireframes, visual design, prototype, design system, user testing |
| Frontend Developer (×2) | React/Next.js development, responsive implementation, component building |
| Backend Developer (×2) | API development, database design, business logic, payment integrations |
| QA Engineer | Test planning, functional testing, regression, performance, and security testing |
| DevOps Engineer | Infrastructure setup, CI/CD pipeline, hosting, monitoring, SSL, backups |
| Content Specialist | Product descriptions, SEO copywriting, category pages, blog content |
| Client (AutoParts Hub) | Product data, brand assets, approvals, UAT sign-off, staff training attendance |

# 12. Conclusion & Call to Action12. Conclusion & Call to Action

The motor vehicle spare parts industry in East Africa is at a digital tipping point. Customers are already searching online for the parts they need — and they are increasingly willing to buy online if the experience is trustworthy, the inventory is comprehensive, and the payment process is familiar and secure.

AutoParts Hub has a clear and immediate opportunity to become the category leader in this space. By investing in a professional, fully functional, and fully responsive e-commerce platform, the business will not only unlock a new and scalable revenue channel, but also build lasting brand equity, customer loyalty, and competitive advantage that will be very difficult for late entrants to replicate.

This proposal outlines everything needed to bring that vision to life — from clear, measurable objectives, to technical specifications, a structured timeline, transparent budget, and a risk mitigation plan.

We are ready to build. Let's start the conversation.

Next Steps

1.  Review and approve this proposal

2.  Schedule a kick-off meeting to confirm requirements and scope

3.  Sign the development agreement and release 30% initial deposit

4.  Begin Phase 1: Discovery & Planning (target start: within 1 week of agreement)

AutoParts Hub Development Team   |   proposals@autopartshub.co.ke   |   +254 700 000 000

This document is confidential and intended solely for the named recipients.